Software Test Plan (STP) - Snake Game

Project: Snake Game

Version: 1.0

Authors: Team 15

Date: 16-09-2026

Status: Draft

# 1. Introduction

Purpose: This document defines the test plan for the Snake Game v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing.

Scope: Testing covers the Snake Game's core features - menu navigation, snake movement, food and growth, collision detection, scoring, high score persistence, and pause/restart. Multiplayer and any online leaderboard are excluded, since they are not part of this version.

References: Snake Game SRS v1.0, Snake Game Component Diagram v1.0.

Definitions: FPS (Frames Per Second), UI (User Interface), FR (Functional Requirement), NFR (Non-Functional Requirement), Tick (one step of the game loop).

# 2. Test Items

- UI Component (main menu, board rendering, game-over screen)

- Input Handler Component (keyboard input)

- Game Engine Component (movement, collision detection, food spawning)

- Score Manager Component (scoring, high score check)

- Storage Component (high score save/load)

# 3. Features to be Tested

Features mapped to SRS requirement IDs:

- SNK-F-001: Display main menu

- SNK-F-005: Change direction on key press

- SNK-F-007: Spawn food on an empty cell

- SNK-F-010: Detect self-collision (game over)

- SNK-F-014: Save and load high score

- SNK-F-018: Increase speed at score thresholds

- SNK-NF-001: Maintain 60 FPS game loop

- SNK-SR-001: Sanitize player name input

# 4. Features Not to be Tested

- Online leaderboard (planned for a future version, not in v1.0)

- OS-level keyboard driver behaviour (assumed to work correctly)

- Underlying rendering engine internals, e.g. Canvas/graphics stack (assumed to work correctly)

# 5. Test Approach / Strategy

Levels:

- Unit tests (module-level, e.g. the collision-check function)

- Integration tests (Input Handler → Game Engine → Score Manager)

- System tests (full play session, menu to game-over)

- Acceptance tests (informal playtest against the SRS)

Types:

- Functional testing (core features)

- Regression testing (after bug fixes)

- Performance testing (frame rate, input responsiveness)

- Usability testing (controls feel natural to a new player)

Entry Criteria: A playable build is available and a keyboard/test device is ready.

Exit Criteria: All planned test cases are executed, no critical defects remain open (e.g. crash, snake passing through itself undetected), and all High-priority requirements pass.

## 5.1 Security Validation

- Validate that player name input is sanitized (no HTML/script stored or displayed)

- Validate that the player name length limit is enforced

- Validate that the high score file has an integrity check (SNK-SR-003)

- Validate that the game only reads/writes its own save file (SNK-SR-004)

# 6. Test Environment

Hardware: Desktop or laptop with a keyboard (arrow keys or WASD).

Software: Snake Game build v1.0, target OS (Windows/macOS/Linux) or a current browser.

Tools: Manual testing checklist, a bug tracker (e.g. GitHub Issues), a simple FPS counter/stopwatch for performance checks.

Test Data: N/A - the game generates its own state; no external test data is needed.

# 7. Test Schedule

Milestones:

- Test case design: 17-09-2026

- Test execution start: 22-09-2026

- Test execution end: 03-10-2026

- Final playtest / sign-off: 06-10-2026

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases

- Test Execution Log

- Defect List

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Aditya | Prepare plan, coordinate execution |
| Test Engineer | Alakh | Design & execute test cases, log defects |
| Developer | Ananya | Support defect fixes and triage |
| Product Owner | Akshatha | Approve test results, sign-off readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Input lag makes movement feel unresponsive | Measure input-to-movement delay early and tune the tick rate |
| Food occasionally spawns on the snake's own body | Exclude cells occupied by the snake before placing food |
| High score file gets corrupted between sessions | Add the checksum check and fall back to a safe default value |

# 11. Assumptions & Dependencies

- A stable, playable build is available before test execution starts

- The keyboard/input device used for testing behaves normally

- Any game engine/libraries used are already installed and working

# 12. Suspension & Resumption Criteria

Suspend testing if:

- The build crashes on startup or within the first few seconds of play

- More than 30% of planned test cases are blocked by one defect

Resume testing if:

- The blocking defect is fixed and a new build is delivered

# 13. Test Case Management & Traceability

RTM ensures mapping of SRS requirements to test cases.

Example:

- SNK-F-005 (Change direction) → TC-Move-01

- SNK-F-010 (Self-collision) → TC-Coll-01

- SNK-F-014 (Save high score) → TC-Score-01

- SNK-NF-001 (60 FPS) → TC-Perf-01

- SNK-SR-001 (Sanitize name input) → TC-Sec-01

# 14. Test Metrics & Reporting

Metrics collected:

- % test cases executed

- % passed/failed

- Defect count

- Requirement coverage

Reports:

- Daily/periodic execution status

- Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Aditya | 16-09-2026 |
| Dev Lead | Alakh | 16-09-2026 |
| Product Owner | Ananya | 16-09-2026 |
| Test Lead | Akshatha | 16-09-2026 |